**PROJECT PLANNING PHASE**

5.1 Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

|  |  |
| --- | --- |
| Date | 15th, Feb 2025 |
| Team ID |  |
| Project Name | Convoconnect |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint-1 | Room Management | USN-1 | As a user, I can create a video room with one click and get a shareable link. | 3 | High | Shubh |
| Sprint-1 | Room Access | USN-2 | As a user, I can join a room using the shared link without signing in. | 2 | High | Pratham |
| Sprint-2 | Screen Sharing | USN-3 | As a user, I can share my screen during the video call. | 3 | Medium | Devansh |
| Sprint-2 | Chat Feature | USN-4 | As a user, I can send and receive messages in the meeting room chat. | 2 | Medium | Shubh, Pratham |

## Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint | T  total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) |
| Sprint-1 | 5 | 6 Days | 20 April 2025 | 25 April 2025 | 5 |
| Sprint-2 | 5 | 6 Days | 26 April 2025 | 1 May 2025 | 5 |